## Slide 1: Developing a Risk Management Plan
Notes: A risk management plan is a specialized type of project management. You apply many of the same techniques to risk management that you would when managing any project. Primarily, you create a risk management plan to mitigate risks. This plan helps you identify the risks and choose the best solutions. It also helps you track the solutions to ensure they are implemented on budget and on schedule.
A fully implemented plan will include a plan of action and milestones (POAM). You can then use the POAM to track the project.

## Slide 2: Objectives
Objectives of a Risk Management Plan (RMP)
Scope of a RMP
Assigning responsibilities
Procedures and schedules
Reporting requirements
Plans of action and milestones
Charting progress

## Slide 3: Objectives of a RMP
A list of threats
A list of vulnerabilities
Costs associated with risks
A list of recommendations to reduce the risks
Costs associated with recommendations
A cost-benefit analysis
One or more reports

## Slide 4: Objectives of a RMP (cont.)
Implementation of the plan:
  Document management decisions.
  Document and track implementation of accepted recommendations.
  Include a POAM (Plan of Action and Milestones).

## Slide 5: Objectives Example: Web Site
Identifying threats
Identifying vulnerabilities
Assigning responsibilities
Identifying the costs of an outage
Providing recommendations
Identifying the costs of recommendations
Notes: - Identify threats - This means any threats that directly affect the Web site. These may include:
attacks from the Internet, hardware or software failures, loss of Internet connectivity,
- Identify vulnerabilities -These are weaknesses and may include:
lack of protection from a firewall, lack of protection from an intrusion detection system, lack of antivirus software, lack of updates for the server, lack of updates for the antivirus software
- Assign responsibilities - Assign responsibility to specific departments for collecting data.
- Identify the costs of an outage - Include both direct and indirect costs. The direct costs are the lost sales during the outage. The amount of revenue lost if the server is down for 15 minutes or longer will come from sales data. Indirect costs include the loss of customer goodwill and the cost to recover the goodwill.
- Provide recommendations - Include a list of recommendations to mitigate the risks.
- Provide a cost-benefit analysis (CBA) - Include a CBA for each recommendation. The CBA compares the cost of the recommendation against the benefit to the
company of implementing the recommendation.

## Slide 6: Objectives Example: Web Site (cont.)
Providing a cost-benefit analysis (CBA)
Documenting accepted recommendations
Tracking implementation
Creating POAM (Plan of Action and Milestones)
Notes: The POAM will assign responsibilities. Management will use the POAM to track and follow up on the project.

## Slide 7: Objectives Example: HIPAA Compliance
Identifying threats
Identifying vulnerabilities
Assigning responsibilities
Identifying the costs of noncompliance
Providing recommendations
Identifying the costs of recommendations

## Slide 8: Objectives Example: HIPAA Compliance (cont.)
Providing a CBA
Documenting accepted recommendations
Tracking implementation
Creating POAM
Notes: The POAM will assign responsibilities. Management will use the POAM to track and follow up on the project.

## Slide 9: Scope of a RMP
The scope identifies the boundaries of the plan
  entire organization or a single system.
Scope creep
  The key is to control the changes.
Should work with stakeholders to identify what changes are acceptable
Notes: - Without defined boundaries, the plan can get out of control.
- Scope creep
A common problem with many projects is scope creep. Scope creep comes from uncontrolled changes. As the changes creep in, the scope of the project grows.
Changes bring in additional requirements. Uncontrolled changes result in cost overruns and missed deadlines.
- Stakeholder
A stakeholder is an individual or group that has a stake, or interest, in the success of a project. A key stakeholder is a stakeholder who has authority to make decisions about the project, including the ability to grant additional resources.
- Scope Example: Web Site
+ The scope of the plan:
security of the server hosting the Web site, security of the Web site itself, availability of the Web site, integrity of the Web site’s data
+ Stakeholders:
vice president of sales, IT support department head

## Slide 10: Scope Example: Web Site
Security of the server hosting the Web site
Security of the Web site itself
Availability of the Web site
Integrity of the Web site’s data
Stakeholders for this project include:
  Vice president of sales
  IT support department head

## Slide 11: Scope Example: HIPAA Compliance
Identification of all health data
Storage of health data
Usage of health data
Transmission of health data
Stakeholders for this project include:
  CIO
  Human resources department head

## Slide 12: Assigning Responsibilities
Risk Management PM (Project Manager)
Stakeholders
Departments or department heads
Executive officers such as CIO or CFO

## Slide 13: Risk Management PM
Sometimes called a risk management coordinator
The skills are the same skills required of a successful project manager for almost any project
The PM is responsible for the overall success of the plan.
Some of the PM common tasks are:
  Ensuring costs are controlled
  Ensuring quality is maintained
  Ensuring the project stays on schedule
  Ensuring the project stays within scope
  Tracking and managing all project issues
  Ensuring information is available to all stakeholders
  Raising issues and problems as they become known
  Ensuring others are aware of their responsibilities and deadlines
Notes: - Some of the common tasks of a PM are:
+ Ensuring costs are controlled
+ Ensuring quality is maintained
+ Ensuring the project stays on schedule
+ Ensuring the project stays within scope+- Tracking and managing all project issues
+ Ensuring information is available to all stakeholders
+ Raising issues and problems as they become known
+ Ensuring others are aware of their responsibilities and deadlines

## Slide 14: Responsibilities Example: Web Site
The CFO (Chief Finance Officer) will provide funding to the IT department for hiring a security consultant, who will assist the IT department.
The IT department is responsible for providing:
  A list of threats
  A list of vulnerabilities
  A list of recommended solutions
  Costs for each of the recommended solutions
The sales department is responsible for providing:
  Direct costs of any outage for 15 minutes or longer
  Indirect costs of any outage for 15 minutes or longer
The CFO will validate the data provided by the IT & sales departments, and will then complete a CBA.
Notes: - Responsibilities Example: Web Site
The CFO will provide funding to the IT department to hire a security consultant. This security consultant will assist the IT department.
The IT department is responsible for providing:
+ A list of threats
+ A list of vulnerabilities
+ A list of recommended solutions
+ Costs for each of the recommended solutions
The sales department is responsible for providing:
+ Direct costs of any outage for 15 minutes or longer
+ Indirect costs of any outage for 15 minutes or longer
The CFO will validate the data provided by the IT and sales departments. The CFO will then complete a cost-benefit analysis.

## Slide 15: Responsibilities Example: HIPAA Compliance
The human resources (HR) department is responsible for identifying all health information held by Mini Acme.
The HR department is responsible for providing:
  A list of all health information sources
  Inspection results for all data sources regarding their compliance with HIPAA:
    How the data is stored
    How the data is protected
    How the data is transmitted
  A list of existing HIPAA policies used by Mini Acme
  A list of needed HIPAA policies
  A list of recommended solutions to ensure compliance with HIPAA
  Costs for each of the recommended solutions
  Costs associated with noncompliance
The IT department is responsible for providing:
  Identification of access controls used for data
  A list of recommended solutions to ensure compliance with HIPAA
  Costs for each of the recommended solutions
The CFO will validate the data provided by the IT & sales departments, and will then complete a CBA.

## Slide 16: Affinity Diagrams
Identifying the problem
Generating ideas
Gathering ideas into related groups
Creating an affinity diagram
Notes: While it’s easy to assign responsibility, it may not be so easy to accomplish the tasks. One of the challenging tasks is to generate lists of realistic threats, vulnerabilities, and recommendations. An affinity diagram can help with these tasks. An affinity diagram is created in four basis steps.

## Slide 17: Affinity Diagrams: Web Site
Notes: - Remove or change defaults - To prevent attempts attack with default configuration values.
- Reduce the attack surface - The overall attack surface is reduced by removing all unneeded services and protocols. If a service isn’t needed it should be disabled. If the protocol isn’t needed it should be removed.
- Keep systems up to date - Use a patch management system to ensure that systems are patched. Patches should be applied as quickly as possible after they are released.
- Enable firewalls - Enable individual firewalls on each server as an added layer of protection.
- Enable intrusion detection systems (IDSs) - An active IDS can detect attacks and take steps to stop them.
- Install antivirus software - Antivirus software should be installed on all systems, including servers, even before they are first connected to the network. Many servers
require different versions of antivirus software.

## Slide 18: Describing Procedures and Schedules for Accomplishment
After the project has started:
  Include a recommended solution (short phrase) for any threat or vulnerability
Goal of mitigating the associated risk.
E.g., an existing firewall needs to be upgraded, the steps are:
  Determining what traffic should be allowed.
  Creating a firewall policy.
  Purchasing a firewall.
  Installing the firewall.
  Configuring the firewall.
  Testing the firewall.
  Implementing the firewall.
A timeline for completion of each of the steps, and
  Management is responsible for choosing the controls to implement.
  Management is responsible for residual risk.

## Slide 19: Procedures Example: Web Site
The Web site is vulnerable to denial of service (DoS) attacks.
Recommendation - Upgrade the firewall.
Justification - The current firewall is a basic router. It filters packets but does not provide any advanced firewall capabilities.
Procedures – There are seven steps that can be used to upgrade the new firewall (p. 96)
Notes: - Procedures Example: Web Site
+ Recommendation - Upgrade the firewall.
+ Justification - The current firewall is a basic router. It filters packets but does not provide any advanced firewall capabilities.
+ Procedures - The following steps can be used to upgrade the new firewall:
start firewall logging, create a firewall policy, purchase a firewall appliance, install the firewall, configure the firewall, test the firewall, bring the firewall online.

## Slide 20: Reporting Requirements
Present recommendations
Document management response to recommendations
Document and track implementation of accepted recommendations
POAM
Notes: - Present Recommendations
You compile the collected data into a report. It will include the lists of threats, vulnerabilities, and recommendations. You then present this report to management. Management will use this data to decide what steps to take.
+ Findings: cause, criteria, effect (methods, machinery, manpower, materials, environment)
+ Recommendation cost and time frame
+ Cost-benefit analysis: cost of the recommendation & projected benefits
- Document Management Response to Recommendations
After you present your managers with the recommendations, they will decide what to do. They can accept, defer or modify recommendations.
- Document and Track Implementation of Accepted Recommendations
It’s important to document the decisions made by management. It could be a simple document listing the recommendation and the decision:
recommendation to purchase AV software, recommendation to hire an IT administrator, recommendation to purchase SS75 firewall
- Plan of Action and Milestones
A plan of action and milestones (POAM) is a document used to track progress. A POAM is used to assign responsibility and to allow management follow-up.

## Slide 21: Plan of Action and Milestones (POAM)
Use to assign responsibility and to allow management follow-up.
A living document. You should update the POAM throughout the life cycle of a project.
You can use different tools to assist in tracking the POAM.
  Milestone plan chart
  Gantt chart
  Critical path chart
Notes: - Milestone Plan Chart
A milestone plan chart is a simple graphical representation of major milestones. It shows the major milestones laid out in a graphical format. The milestone plan chart can also help allocate resources. This chart can also help management change the priority of any of the milestones.
- Gantt Chart
A Gantt chart is a chart that that shows a project schedule. Gantt charts are commonly used in project management. The primary difference between the milestone plan chart and the Gantt chart is that the Gantt chart shows more detail.
- Critical Path Chart
Some tasks within a project can be delayed without impacting the project finish date. Other tasks must be completed on time. A critical path chart shows a list of project tasks that must be completed on time. If any task in the path is delayed, the overall project will be delayed.